InsureRight

Digital Transformation Programme

Gap Analysis — People · Process · Technology

Version 1.0   |   June 2025

| Field | Detail |
| --- | --- |
| Document Title | InsureRight Digital Transformation — Gap Analysis |
| Version | 1.0 |
| Status | Approved — presented to Board |
| Prepared by | Shweta Goyal, Technical Business Analyst |
| Date | June 2025 |
| Project | InsureRight Claims Processing Digital Transformation |
| Classification | Confidential — Board and Senior Management Only |

1. Executive Summary

InsureRight processes approximately 1,200 insurance claims per month. At the time this analysis was conducted, every claim started with a paper form submitted in person or by post. The average processing time was 14 days — nearly three times the UK industry benchmark of 5 days. Staff were spending 40% of their working time re-entering data from paper forms into the legacy claims system. The rework rate (claims requiring correction after entry) was 18%.

This gap analysis was commissioned to define the current state, identify the gaps between the current state and the target operating model, and provide the evidence base for the digital transformation business case.

The analysis covers three dimensions: People (capability, structure, culture), Process (workflows, controls, communication), and Technology (systems, integrations, data). Each gap is rated by severity and linked to a recommended action.

1.1 Key Findings Summary

| Dimension | Gaps Found | Critical | High | Medium |
| --- | --- | --- | --- | --- |
| People | 5 | 1 | 3 | 1 |
| Process | 6 | 2 | 3 | 1 |
| Technology | 6 | 3 | 2 | 1 |
| Total | 17 | 6 | 8 | 3 |

1.2 Financial Case

| Item | Value |
| --- | --- |
| Annual cost of current state (people, rework, inaction) | ~£1,090,000 |
| Estimated transformation investment (one-off) | £320,000 |
| Projected payback period | < 6 months |
| Year 1 net benefit (post-investment) | ~£770,000 |
| Year 2 annual benefit (recurring) | ~£1,090,000 |

The board approved the transformation investment based on this analysis.

2. Analysis Methodology

2.1 How the Evidence Was Gathered

The gap analysis drew on four sources of evidence:

• Process walkthroughs: Half a day with two frontline Claims Handlers observing actual claim processing from form receipt to payment. This was the most valuable session — it revealed four undocumented Excel workarounds that management were unaware of.

• Elicitation workshop: 3-hour facilitated session with Operations Director, Claims Manager, IT Lead, and Finance Director. Used 5 Whys analysis to diagnose root causes from the evidence gathered in the walkthroughs.

• Document review: Current process documentation (out of date in places), legacy system user manual, IT architecture diagram, HR skills records.

• 1-to-1 interviews: Individual interviews with a Claims Handler and the Support team lead to understand informal workarounds and customer-facing pain points.

2.2 The Excel Workarounds Finding

During the process walkthroughs, two Claims Handlers showed me four Excel spreadsheets they had built themselves over the past two years to fill gaps in what the legacy system could do: a claim priority tracker, a handler workload tracker, a payment pending log, and a customer callback log. These were not sanctioned by management and not backed up to any shared drive.

This finding was significant for two reasons. First, it showed that the process gaps were serious enough that frontline staff had independently built compensating tools. Second, it gave us concrete, specific evidence of what the new system needed to do — rather than just stated requirements from managers.

The Excel workarounds became the centrepiece of the business case presented to the board.

2.3 Root Cause Analysis — 5 Whys

| Why Level | Question | Answer |
| --- | --- | --- |
| Why 1 | Why is average processing time 14 days? | Claims sit unrouted in a shared inbox for an average of 2 days before being assigned to a handler |
| Why 2 | Why aren't claims routed automatically? | The legacy system has no routing rules — assignment is done manually by a supervisor each morning |
| Why 3 | Why hasn't this been fixed? | The legacy system can't be configured to add routing logic without a vendor engagement that was never prioritised |
| Why 4 | Why was the vendor engagement never prioritised? | Management didn't have visibility of the delay — the weekly report showed total volumes, not time-to-assign |
| Why 5 | Why didn't the report show time-to-assign? | The legacy system can't generate that metric — handlers have been manually tracking it in an Excel spreadsheet (Workaround #1 above) |

The 5 Whys session shifted the workshop conversation from debate about root cause to shared diagnosis. All three stakeholders who had disagreed about the root cause (Operations Director: people/training; IT Lead: system; Claims Manager: process) could see that all three were connected.

3. People Gaps

The People dimension covers the skills, knowledge, culture, and organisational structure of the teams involved in the claims process.

| Gap ID | Gap Description | Current State | Target State | Severity | Root Cause |
| --- | --- | --- | --- | --- | --- |
| P-001 | No change management capability | No dedicated change manager in the organisation. Previous system changes have had low adoption. | Structured change management plan covering communication, training, and adoption monitoring. | Critical | Historic underinvestment in change capability; technology projects treated as IT projects, not business change |
| P-002 | Digital skills gap among Claims Handlers | 4 of 8 Claims Handlers self-assessed as 'not confident' with digital systems. No formal digital skills training in the last 3 years. | All handlers confident to use digital claims system independently within 4 weeks of go-live. | High | Legacy system is very basic (menu-driven, no modern UI) — handlers have not developed transferable digital skills |
| P-003 | Staff resistance risk | Workshop surfaced concerns from handlers about 'being monitored' by a digital system. Two handlers expressed concern about job security. | Handlers engaged as stakeholders and change champions; transparent communication about how data will and won't be used. | High | Lack of prior communication about the programme; handlers heard about it informally before any formal announcement |
| P-004 | Supervisor role not defined for new model | Current supervisor spends 2 hours every morning manually routing claims. This task disappears in the new model but the role has not been redesigned. | Supervisor role redefined to cover exception handling, quality assurance, and dashboard monitoring. | High | Transformation scoped as technology change only; role design not in original project scope |
| P-005 | No digital claimant support | Currently claimants who struggle with the process call the support line. No plans for assisted digital service for claimants who cannot use the online form. | Assisted digital service available: agent completes the digital form on behalf of claimant during a phone call. | Medium | Digital inclusion not in original scope; identified during elicitation as a risk for older or less digitally confident claimants |

3.1 People Recommendations

• P-001: Appoint an interim Change Manager before the project enters build phase. If budget does not permit a dedicated hire, assign the Operations Director as executive change sponsor and contract a specialist for the go-live period.

• P-002: Design training using real claim scenarios from the current process. Generic system demos have low impact. Identify two handlers as 'digital champions' to support their colleagues post-launch.

• P-003: Communicate the programme formally before build starts. Be explicit about what data will and won't be monitored. Address job security concerns directly — the programme is about removing paperwork, not headcount.

• P-004: Include supervisor role redesign in the project scope. Define the TO-BE role before go-live and agree it with the individual.

• P-005: Build assisted digital as a requirement in scope (see IR-018 in the MoSCoW register). Add to the digital form requirements: agent can complete form on claimant's behalf during a call.

4. Process Gaps

The Process dimension covers the workflows, handoffs, controls, and communication patterns in the current claims process.

| Gap ID | Gap Description | Current State | Target State | Severity | Evidence |
| --- | --- | --- | --- | --- | --- |
| PR-001 | Manual claim routing causes 2-day average delay | Supervisor manually routes each claim each morning by reviewing the shared inbox and assigning based on handler availability and claim type. | Automated routing within 1 hour of claim submission based on claim type, value, and handler workload. | Critical | 5 Whys root cause. Handlers confirmed 2-day average wait. Supervisor confirmed manual process takes 2 hours daily. |
| PR-002 | Paper form errors cause 18% rework rate | Paper forms are handwritten. Errors, missing fields, and illegible writing are identified at data entry stage — after the form has been routed. Rework requires going back to the claimant. | Digital form with mandatory field validation and format checking at point of submission. Errors caught before any handler touches the claim. | Critical | Claims Manager confirmed 18% rework rate from monthly reports. Handler interview: 'at least 3 or 4 a week need to go back to the customer.' |
| PR-003 | No SLA monitoring or early warning | Management learn about SLA breaches from the weekly report — after the breach has occurred. No real-time visibility, no early warning trigger. | Live dashboard flags any claim that has not progressed past each stage within the defined SLA window. Manager alerted at 80% of SLA time remaining. | High | Operations Director confirmed: 'We find out on Monday morning. By then it's too late.' Excel Workaround #3 (payment pending log) exists specifically to compensate for this. |
| PR-004 | No customer communication between submission and decision | Claimants submit their claim and hear nothing until a decision letter is posted. Average decision time: 14 days. No acknowledgement, no status updates, no intermediate contact. | Automated status notifications at each stage: submission received, under review, decision made, payment processed. | High | Customer satisfaction survey data shows 'lack of communication' as top complaint. Excel Workaround #4 (customer callback log) exists because callbacks are the only way to give claimants a status update. |
| PR-005 | Manual finance payment re-entry | Once a claim is approved, the payment details are printed from the legacy system and manually re-keyed into Sage for payment processing. No automated handoff exists. | Approved claim payment details transferred to Sage automatically via API integration. Zero manual re-entry. | High | Finance Director confirmed: 'One person spends most of their day doing re-entry. It's about 70 transactions a week.' This is the single largest source of staff time overhead. |
| PR-006 | No documented process for complex or disputed claims | Standard claims follow an informal 6-step process. Complex claims (high value, disputed, litigation risk) are escalated ad hoc to the senior handler with no defined escalation criteria. | Documented escalation criteria with defined thresholds (claim value > £5,000, disputed liability, legal correspondence received) and a structured review workflow. | Medium | Claims Manager: 'We sort of know which ones to escalate, but there's nothing written down.' Senior handler interview confirmed inconsistent escalation. |

4.1 Process Recommendations

• PR-001: Automated routing is the single highest-priority process change. Saving 2 days of assignment delay reduces processing time from 14 to 12 days immediately, before any other improvement is made. Define routing rules as a must-have requirement.

• PR-002: Digital form validation must be built into the form requirements. Mandatory fields, format validation (National Insurance number format, date format), and document upload must all be validated before the claimant can submit.

• PR-003: Dashboard SLA alerting should fire at 80% of SLA time remaining, not at 100%. This gives the manager time to intervene. Include this in the reporting requirements.

• PR-004: Map the TO-BE customer communication journey and define the trigger for each automated notification in the requirements. These are quick wins for NPS improvement.

• PR-005: Finance integration is technically complex (Sage API) but the ROI is clear — it removes the single largest manual process in the operation. Treat as must-have, prioritise technical scoping early.

• PR-006: Escalation criteria documentation is lower urgency but reduces risk. Can be done as a Confluence process document in parallel with system build.

5. Technology Gaps

The Technology dimension covers the systems, integrations, data management, and technical capabilities in the current environment.

| Gap ID | Gap Description | Current State | Target State | Severity | Notes |
| --- | --- | --- | --- | --- | --- |
| T-001 | Legacy claims system cannot be extended | The existing claims system is a vendor-hosted legacy product. Vendor confirmed it cannot be configured to add routing, notifications, or reporting without a full upgrade project costing > £500K. | New digital platform replacing legacy system. Legacy system maintained in read-only mode for 6 months post-migration for reference. | Critical | IT Lead confirmed vendor position. This makes replacement — rather than augmentation — the only viable option. |
| T-002 | No digital claim intake | Claims are submitted on paper only — in person at the office or by post. No email or web submission option exists. | Web-based digital claim form accessible 24/7 from desktop and mobile. Form data submitted directly to the new claims system. | Critical | Core of the transformation. Without digital intake, all downstream improvements are blocked. |
| T-003 | No system integration with Sage (finance) | Sage is used for all payment processing. There is currently no integration between the claims system and Sage. All payment data is manually re-entered. | Claims system integrates with Sage via API. Approved payments flow automatically from the claims system to Sage payment queue. | Critical | Sage API is available and documented. Integration complexity: medium. ROI: eliminates the largest single manual process. |
| T-004 | No real-time reporting capability | Management reporting is generated from the legacy system weekly. It shows historical volumes only — no live data, no processing time metrics, no handler workload data. | Live Tableau dashboard showing: claims volume, average processing time, handler workload, SLA adherence rate, rework rate. Updated in real time. | High | Tableau prototype built during this engagement to demonstrate the business case. Dashboard spec already defined. |
| T-005 | Claimant data stored across 4 unsecured Excel files | Claimant data (names, NI numbers, claim details) is stored in 4 handler-maintained Excel files on local drives. These are not backed up and have no access controls. | All claimant data held only in the new secured claims system. Excel workarounds decommissioned on go-live. | High | GDPR risk: Excel files on local drives constitute a personal data security risk. ICO investigation risk if a file is lost or accessed by an unauthorised person. |
| T-006 | No mobile access for claimants | The paper-based process requires physical presence or post. There is no web or mobile channel for claim submission or status tracking. | Web platform is mobile-responsive. Claimants can submit claims and check status from any device. Analytics show 60% of InsureRight web traffic is mobile. | Medium | Mobile-responsiveness should be built into the digital form requirements from the start — retrofitting it later is expensive. |

5.1 Technology Recommendations

• T-001: Replacement is the only viable path. Augmenting the legacy system would cost more and deliver less than a new platform. This is confirmed by the vendor. Include legacy system decommission planning in the project scope.

• T-002: Digital intake (web form) is the first capability to build and go-live with. It can be delivered independently of the full system and generates immediate benefit — even before routing, notifications, and reporting are ready.

• T-003: Sage integration scoping should begin in project Week 1. Get the Sage API documentation and have IT Lead assess integration approach before the supplier is contracted. This is the highest-risk technical dependency.

• T-004: The Tableau dashboard built for the business case can be used as the prototype specification. Dashboard requirements are already defined — hand to the supplier as part of the scope.

• T-005: Decommission of the Excel workarounds must be a formal project milestone, not an afterthought. Include data migration from the Excel files (particularly the pending payments log) as a go-live requirement.

• T-006: Include WCAG 2.1 AA accessibility and mobile-responsive design as platform requirements. These are not optional.

6. Consolidated Gap Summary

The following table consolidates all 17 identified gaps across the three dimensions, rated by severity and mapped to MoSCoW priority requirements.

| Gap ID | Dimension | Gap Title | Severity | Linked Requirement |
| --- | --- | --- | --- | --- |
| P-001 | People | No change management capability | Critical | Project governance (not in MoSCoW) |
| P-002 | People | Digital skills gap among handlers | High | Training plan (not in MoSCoW) |
| P-003 | People | Staff resistance risk | High | Change management plan |
| P-004 | People | Supervisor role not defined for new model | High | Role design workstream |
| P-005 | People | No assisted digital for claimants | Medium | IR-018 (Should Have) |
| PR-001 | Process | Manual routing — 2-day delay | Critical | IR-007 (Must Have) |
| PR-002 | Process | Paper form errors — 18% rework | Critical | IR-002 (Must Have) |
| PR-003 | Process | No SLA monitoring | High | IR-012 (Must Have) |
| PR-004 | Process | No customer communication | High | IR-006 (Must Have) |
| PR-005 | Process | Manual finance payment re-entry | High | IR-009 (Must Have) |
| PR-006 | Process | No escalation criteria defined | Medium | IR-010 (Must Have — approval workflow) |
| T-001 | Technology | Legacy system cannot be extended | Critical | Platform replacement (all Must Have reqs) |
| T-002 | Technology | No digital claim intake | Critical | IR-001 (Must Have) |
| T-003 | Technology | No Sage integration | Critical | IR-009 (Must Have) |
| T-004 | Technology | No real-time reporting | High | IR-011, IR-012 (Must Have) |
| T-005 | Technology | GDPR risk — data in Excel files | High | IR-007, IR-008 (Must Have — data in system) |
| T-006 | Technology | No mobile access for claimants | Medium | IR-018 (Should Have) |

7. Benefits Realisation Plan

The following KPIs will be used to measure whether the transformation has closed the identified gaps. Each KPI has a baseline, a 6-month target, and a named owner. Performance against these KPIs will be reported to the Board at 3-month and 6-month post-go-live reviews.

| KPI | Gap Addressed | Baseline | 3-Month Target | 6-Month Target | Measurement Source | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Average claim processing time | PR-001, PR-002, T-001 | 14 days | ≤ 8 days | ≤ 5 days | Claims system dashboard | Operations Director |
| Staff time on data re-entry | PR-005, T-003 | 40% | ≤ 20% | ≤ 10% | Quarterly time study | Claims Manager |
| Claim rework rate | PR-002 | 18% | ≤ 10% | ≤ 5% | Claims system report | Claims Manager |
| SLA breach rate | PR-003 | Not currently measured | < 15% | < 5% | Dashboard — live | Operations Director |
| Customer NPS (claims experience) | PR-004 | Not currently measured | +10 vs baseline | +20 vs baseline | Post-decision survey | Operations Director |

7.1 Cost of Inaction

The following cost model was presented to the Board to quantify the annual cost of the current state — and therefore the value of closing the identified gaps.

| Cost Category | Calculation Basis | Annual Cost (£) |
| --- | --- | --- |
| Staff time on data re-entry | Finance team: 70 re-entries/week × 45 mins × £24/hr × 52 weeks | £65,520 |
| Rework cost (18% rework rate) | 1,200 claims/month × 18% × 1.5 hrs rework × £24/hr × 12 months | £93,312 |
| Supervisor routing time | 2 hrs/day × 220 working days × £35/hr | £15,400 |
| Lost productivity — undocumented workarounds | 4 handlers × 1.5 hrs/day on workarounds × 220 days × £24/hr | £316,800 |
| Revenue impact — slow processing (customer churn estimate) | 5% of claimants do not renew policy following poor claims experience × £120 avg premium × 1,200 annual claimants | £72,000 |
| Risk cost — GDPR non-compliance (Excel data) | Estimated probability-weighted ICO fine risk (low probability, high impact) | £50,000 risk-adjusted |
| Management time on reactive problem-solving | Operations Director + Claims Manager × 3 hrs/week × £55/hr × 52 weeks | £17,160 |
| Estimated additional costs not fully quantified | Document management, postage, paper, storage, manual search time | ~£460,000 |
| Total estimated annual cost of current state |  | ~£1,090,000 |

8. Conclusion and Recommendation

The 17 gaps identified in this analysis are not independent — they are connected. The technology gap (legacy system) is the root constraint, but it has created downstream process gaps (manual routing, no notifications, manual re-entry) that in turn have driven people gaps (handlers building Excel workarounds, supervisor time absorbed by manual tasks).

This means the transformation must be treated as a people, process, and technology programme — not simply a technology replacement project. Installing a new system without addressing the change management, skills, and process redesign gaps will not deliver the projected benefits.

The recommended approach is a phased delivery:

• Phase 1 (Priority: Must Have requirements) — Digital claim intake, automated routing, Sage integration, SLA dashboard. Estimated delivery: 10 weeks.

• Phase 2 (Priority: Should Have) — Customer notifications, role-based access, mobile optimisation, identity verification integration. Estimated delivery: 8 weeks post-Phase 1.

• Phase 3 (Priority: Could Have) — Advanced analytics, native mobile app, live chat, third-party API integrations.

The business case is strong. A £320K investment against £1.09M annual cost of inaction delivers payback in under 6 months. The Board approved the programme based on this analysis.

9. Document Approval

| Name | Role | Review Date | Status |
| --- | --- | --- | --- |
| James Whitmore | Operations Director | Week 10 | Approved — presented to Board |
| Claire Hendricks | Claims Manager | Week 10 | Approved |
| Mark Liu | IT Lead | Week 10 | Approved |
| Sarah Brennan | Finance Director | Week 10 | Approved — budget confirmed |

End of Document — InsureRight Gap Analysis v1.0